## Slide 1
Rational Unified Process Fundamentals Module 2: Structure and Content

## Slide 2: Objectives: Rational Unified Process Structure
Explain the role of process in software development
Explain the origins of the Rational Unified Process
Discuss the unique characteristics of the Rational Unified Process
Present the structure of the Rational Unified Process
Show the dynamic dimension of the process

## Slide 3: A Development Process Should...
Define the steps that lead to deliverables and who is responsible for them.
Help to control the project and reduce confusion.
Help project management to resource, plan, and measure progress.
Reduce risk.
Make software development predictable, repeatable, and measurable.
Notes: <footer>
<header>
A software development process should not only tell you what to do. It should also provide assistance on how to do it.
Process should provide you with a structure which allows you to manage risk.
Communication lies at the heart of process. Process can help team members speak the same development language and understand common goals.
A software development process should also contain the cumulative experience of software professionals, with specific guidelines to convey those experiences.

## Slide 4: Process In the Past
Thick binder(s) on every developer’s shelf
Collected dust
Hard to understand
Hard to use
Seen as creating overhead
Not used
Notes: <footer>
<header>
Ask students if they have used a process in the past and whether their experiences were similar to those listed here.
A process which gets in the way will not be used. It must be readily available, easy to use, comprehensive but not overwhelming, and an aid to productivity.

## Slide 5: Rational Unified Process
Provides guidelines for efficient development of quality software
Reduces risk and increases predictability
Captures & presents best practices
  learn from other’s experiences
  mentor on your desktop
  extension of training material
Promotes common vision and culture
Mentors successful use of our tools
Notes: <footer>
<header>
For students accustomed to thinking in terms of business process, it may be useful to explain how RUP is a business process.
RUP is a generic business process for object oriented software engineering.
RUP describes a family of related software engineering business processes
  Common structure
  Common process architecture
RUP assigns tasks and responsibilities in a development organization.
The Rational Unified Process (RUP) represents the combined experience of many people on a variety of projects. RUP provides information on how to manage risk.
You can automate process through the effective use of tools. RUP shows how to use Rational Software tools to accomplish work described in the process.
The Rational Unified Process is a web-enabled, searchable knowledge base which is integrated with Rational tools and provides project members with an online mentor covering the full lifecycle. Tool mentors provide guidance on how to effectively use Rational tools in the context of the Rational Unified Process.

## Slide 6: Role of UML in the Rational Unified Process
Rational Unified Process was developed hand-in-hand with the UML.
Many artifacts in Rational Unified Process have a UML representation.
Rational Unified Process also include guidelines for UML concepts
Notes: Some have the notion that just by using UML you are following a process. Clear up any confusion that exists on that point.. UML is integral to RUP, but it is a modeling language, not a process.
In order for development organizations to reap the true benefits of the UML, they need to know how to use it effectively, which is described in the Rational Unified Process.

## Slide 7: Process as a Product
Not just a textbook, not just another OOAD method
Delivered in source, as a web site
Continuously improved; regular upgrades
Process Manuals
Process Online
Notes: <footer>
<header>
The Rational Unified Process consists of a set of HTML pages which can be viewed using any browser which supports frames (including Netscape® Navigator ™ and Microsoft® Internet Explorer™).

## Slide 8: History of the process
Objectory Process 3.8
Rational Approach
Rational Objectory Process 4.0
1996
Rational Objectory Process 4.1
1997
SQA Process
Requirements College
UML 0.8
Rational Unified Process 5.0
Configuration
& Change Mgmt
1998
1995
Business Engineering
Data Engineering
Objectory UI design
Performance testing
UML 1.1
OMT
Booch
Rational Unified Process 5.5
1999
SPC/PMI
Project Management
Rational Unified Process 2000
4/2000
e-business Solutions
Notes: <footer>
<header>
See RUP 2000 Overview==>Features==>What’s New for a history of changes and added features.
PMI= Project Management Institute
http://www.pmi.org/
SPC=Software Productivity Centre
http://www.spc.ca/
The Rational Unified Process has evolved and will continue to evolve in order to accommodate improved software development techniques.

## Slide 9: The Rational Unified Process
Process on line + supporting tools
Training
Consulting and Mentoring
+
Notes: <footer>
<header>
It is not too early to introduce the idea that the process is very comprehensive and is usually adapted for individual projects. This often necessitates training and consulting.
Education, consulting, and mentoring play key roles when applying the process.

## Slide 10: Process Structure
Two orthogonal structures
Organization along time
  Lifecycle structure: phase, iterations
  Process enactment: planning, executing
  Activity management, project control
Organization based on content
  Workers, artifacts, activities, workflows
  Process configuration, process enhancement
Notes: <footer>
<header>
The module is organized according to the dynamic and static structures.
The dynamic structure refers to the life-cycle aspect of the process, in other words, how the process rolls out within the duration of a project. The static structure refers to the core process workflows, which groups activities logically by nature.

## Slide 11: Organization Along Time
Time
Notes: <footer>
<header>
The horizontal axis shows the dynamic aspects of the process as it is enacted. The dynamics aspects include phases, iterations, and milestones.

## Slide 12: Major Milestones: Business Decision Points
Inception
Elaboration
Construction
Transition
Commit resources for the elaboration phase
Lifecycle
Objective
Milestone
Commit resources
for construction
Lifecycle
Architecture
Milestone
Product sufficiently mature for customers
Initial Operational
Capability
Milestone
Customer
acceptance
or end of life
Product
Release
time
Notes: Phases represent the management perspective of the project, the “35,000 foot level.” The details are left to the engineering perspective, which is at the iteration level.
The names of the milestones are identical to the ones proposed by Barry Boehm in the article “Anchoring the Software Process,” IEEE Software, July 1996, pp. 73-82.
The phases of the Unified Process were chosen such that phase boundaries correspond to significant decision points in the life of a project. For example, at the end of Inception, enough work has been done to bound the problem to be solved and a vision of the system has been developed. An initial set of risks has also been identified and evaluated. Based on this information, a decision must be made whether to fund the project. Similar decision points correspond to the end of Elaboration, Construction, and Transition.
Milestones help us assess the progress of a project at key points. Management can use these to establish clear criteria from which to decide the course of a project. They provide opportunities to change course. But unlike the waterfall approach, phases contain iterations which yield executable results.

## Slide 13: Inception Phase: Objectives
Establish project scope and boundary conditions.
Determine the use cases and primary scenarios that will drive the major design trade-offs.
Demonstrate a candidate architecture against some of the primary scenarios.
Estimate the overall cost and schedule.
Identify potential risks (the sources of unpredictability).
Notes: <footer>
<header>
We only describe the phases at a very high level. RUP defines exit criteria, activities, and artifacts for each of these.
We don’t have time to go into them in that much detail.
Note: In addition to an estimate for the elaboration phase, an overall estimate of cost and schedule to complete the project is usually made at this time. However, this estimate must be recognized as being very rough (low confidence) and subject to revision at the end of elaboration.
The evaluation criteria for the inception phase (LCO) include: stakeholder concurrence on scope definition and cost/schedule estimates; requirements understanding as documented in the primary use cases; credibility of cost/schedule estimates, priorities, risks, and development process; depth and breadth of any architectural prototype; actual expenditures versus planned expenditures.

## Slide 14: Inception Phase (cont.)
Activities
  Formulate project scope
  Plan and prepare a business case
  Create a candidate architecture
Outcome
  Vision document
  Development case
  Use case model survey
  Initial glossary
  Initial business case
  Initial risk assessment
  Project plan
Milestone: Lifecycle Objectives (LCO)
Notes: <footer>
<header>
Don’t spend too much time on the details of this slide. The Iterative Development module goes into this in much more depth.

## Slide 15: Elaboration Phase: Objectives
Define, validate and baseline the architecture as rapidly as is practical.
Baseline the vision.
Baseline a detailed plan for the construction phase.
Demonstrate that the baseline architecture will support the vision at a reasonable cost in a reasonable period of time.
Notes: <footer>
<header>
The cost and schedule to complete are re-estimated at the end of this phase. At this point they are considered stable (high confidence) and firm commitments can be made.
The evaluation criteria for the elaboration phase (LCA) include: stability of the product vision and architecture; resolution of major risk elements; adequate planning and reasonable estimates for project completion; stakeholder acceptance of the product vision and project plan; acceptable expenditure level

## Slide 16: Elaboration Phase (cont.)
Activities
  Develop the vision and most critical use cases that drive architectural and planning decisions
  Elaborating the process and the infrastructure of the development environment.
  Elaborate the architecture and select components
Outcome
  A use-case model (80% complete) -
  Supplementary requirements
  An executable architecture
  Revised business case
  Revised risk list
  Development plan
Milestone: Lifecycle Architecture (LCA)
Notes: <footer>
<header>
A use-case model (80% complete) - all use cases having been identified in the use-case model survey, all actors having been identified, and most use-case descriptions (requirements capture) having been developed.

## Slide 17: Construction Phase: Objectives
Minimizing development costs by optimizing resources and avoiding unnecessary scrap and rework
Achieving adequate quality as rapidly as is practical
Achieving useful versions (alpha, beta, and other test releases) as rapidly as possible
Notes: <footer>
<header>
The evaluation criteria for the construction phase (IOC) include: stability and maturity of the product release (i.e., is it ready to be deployed?); readiness of the stakeholders for the transition; acceptable expenditure level.

## Slide 18: Construction Phase (cont.)
Activities
  Resource management, control and process optimization
  Complete component development and testing against the defined evaluation criteria
  Assessment of product releases against acceptance criteria for the vision
Outcome
  The software product, integrated on the adequate platform.
  User manual as necessary
  A description of the current release
Milestone: Initial Operational Capability (IOC) “beta”
Notes: <footer>
<header>
For later iterations in this phase
Deployment plan
  packaging,
  pricing,
  roll-out,
  support,
  training,
  production,
  transition strategy
User documentation

## Slide 19: Transition Phase: Objectives
Achieving user self-supportability
Achieving stakeholder concurrence that deployment baselines are complete and consistent with the evaluation criteria of the vision
Achieving final product baseline as rapidly and cost effectively as possible
Notes: <footer>
<header>
At the end of the transition phase, a decision is made whether to release the product. This will be based primarily on the level of user satisfaction achieved during the transition phase. Often this milestone coincides with the initiation of another development cycle to improve or enhance the product. In many cases, this new development cycle may already be underway.

## Slide 20: Transition Phase (cont.)
Activities
  Deployment-specific engineering
  Tuning activities
  Assessment of the deployment baselines against the complete vision and project acceptance criteria
Outcome
  The completed system
Milestone: Product release (“GA”)
Notes: <footer>
<header>

## Slide 21: Phases and Iteration
Commit resources for the elaboration phase
Commit resources
for construction
Product sufficiently mature for customers to use
(Understand the problem)
(Understand the solution)
(Have a solution)
Acceptance
or end of life
Planned (Business) Decision Points
Preliminary
Iteration
Architect.
Iteration
Architect.
Iteration
Devel.
Iteration
Devel.
Iteration
Devel.
Iteration
Transition
Iteration
Transition
Iteration
Planned (Technical) Visibility Points
Inception
Elaboration
Construction
Transition
Notes: <footer>
<header>
Iterations represent the engineering perspective of the project. This is what concerns the developers on a day-to-day basis.
The focus of an iteration changes across the cycle. Recall that each iteration is, in a sense, a mini-waterfall. The iteration plan contains the activities of requirements elicitation and analysis, of design and implementation, and of integration and test. The emphasis on the various activities changes, however, from one iteration to the next.

## Slide 22: One iteration
In an iteration, you walk through all workflows
Notes: <footer>
<header>
A given iteration includes multiple workflows. The form the workflow will take varies, depending on its position within the overall lifecycle, and the nature of the project.

## Slide 23: Iteration: number and duration
Duration driven by
  + size of organization
  + size of project
  - familiarity with the process, maturity
  - technical simplicity
6 plus or minus 3
    Inception : 0 .. 1
    Elaboration : 1 .. 3
    Construction : 1 .. 3
    Transition : 1 .. 2
Notes: <footer>
<header>
“+” indicates factors which might cause longer iterations.
“-” indicates factors which might shorten an iteration.
Once you know the length of an iteration appropriate to your organization, you can decide how many iterations to plan in each phase.
If Inception consists only of planning and marketing, then there may be no real iteration. If you need a prototype or need to immediately address a technical risk, you will need an iteration.
The number of iterations in Elaboration may depend on the complexity of the architecture, where you’re starting from, and the experience of the team.
During construction, you can use iterations to do a good job of testing and integration. Sufficient automation can make more iterations easier to deal with. Also, a mature process could accommodate more iterations.
Transition would require at least one iteration, more if conditions at the time of transition make more iterations necessary.

## Slide 24: Organization Based on Content
Content
Notes: <footer>
<header>
The vertical axis shows the content of the process-- the activities, workflows, artifacts, and workers.

## Slide 25: Workers, Activities, Artifacts, and Workflows
Notes: <footer>
<header>
In UML terms:
Worker = active object
Activity = operation on a Worker
Artifact = parameter of the Activity
If a process describes who is doing what, how and when, then the primary elements of the Rational Unified Process can be described as:
Workers: the who
Activities: the how
Artifacts: the what
Workflows: the when

## Slide 26: Key concept: Worker
A worker defines the behavior and responsibilities of an individual, or a set of individuals working together as a team.
Behavior: a set of cohesive activities
Responsibilities: usually defined relative to certain artifacts
Team members can wear different “hats.”
Notes: <footer>
<header>
Workers have a set of cohesive activities which they perform. These activities are closely related and functionally coupled. The activities are cohesive in the sense that they are best achieved when combined and performed by one person.

## Slide 27: Key concept: Activity
A piece of work a worker may be asked to perform
Granularity: a few hours to a few days
Repeated, as necessary, in each iteration
Notes: <footer>
<header>
Examples of Activities:
Develop Iteration Plan
Find Use Cases and Actors
Review the Design
Execute Test

## Slide 28: The Steps of an Activity
Activities are decomposed in step
Kinds of steps
  Thinking steps
  Performing steps
  Reviewing steps
Steps
  step 1
  step 2
  …
Notes: <footer>
<header>
The Activity: Find use cases and actors is a good example of how not all steps are performed each time an activity is invoked. The latter steps occur only with the evolution of the use case model as a whole.
All steps are not necessarily performed each time you are in an activity. Generally, adding further detail means performing additional steps.

## Slide 29: Example of Activity
Activity: Find use cases and actors
  Step: Find Actors
  Step: Find Use Cases
  Step: Describe How Actors & Use Cases Interact
  Step: Package Use-Cases and Actors
  Step: Present the Use-Case Model in Use-Case Diagrams
  Step: Develop a Survey of the Use-Case Model
  Step: Evaluate Your Results
Notes: <footer>
<header>
The steps of this activity can be divided into thinking, performing, and reviewing.
Activity: Find Actors and Use Cases illustrates that some steps are thinking steps, some are performing steps, and some are reviewing steps.

## Slide 30: Key concept: Workflow
Sequences of activities that produce a result of observable value
Terminology:
  Core workflows
  Workflow details
Notes: <footer>
<header>
Workflows describe a sequence of activities that produce a valuable result. Workflows show the interactions between workers. RUP uses a UML activity diagram to represent workflows. The activity diagram connects Workflow Details.
RUP uses the term core workflow to describe all activities you may go through to produce a particular set of artifacts--a summary of all workers, activities, and artifacts that are involved.
Workflow details show closely related activities.

## Slide 31: Nine Core Process Workflows - “Disciplines”
Notes: <footer>
<header>
The Core Process Workflows partition the workers and activities into logical groupings. The groupings should not be taken as a waterfall process. You visit these workflows repeatedly throughout the lifecycle. The emphasis and levels of intensity change with each iteration.

## Slide 32: Core Workflow
Workflow determined by
  Position in
    Lifecycle
    Phase
  Artifacts being produced
  Technology
  Iteration goals
Example:
Analysis & Design
Notes: The Workflows Details which compose the iteration are based on the position of the iteration in the overall lifecycle and within the phase. The technology used in the project will also determine the work involved.

## Slide 33: Workflow Detail
Example:
Workflow Detail: Prepare Environment for Project
Example:
Environment: Workflow Details
(Activity Diagram)
Notes: Workflow details show closely related activities. Activities which:
  tend to be performed together or in cyclical fashion
  are performed by a group of people in a workshop
  produce an interesting intermediate result
Workflow Details are a unit of planning. The Core Workflow activity diagrams are made up of workflow details.

## Slide 34: Workflows Guide Iterative Development
Business Modeling:
Workflow Details
Requirements:
Workflow Details
Notes: The paths through the core workflows vary within the phases and iterations of the lifecycle.
This slide and the next show how the workflow can be decomposed into smaller pieces. You can reinforce the structure by showing the equivalent in RUP.

## Slide 35: Workflow Summary (cont.)
Steps
  step 1
  step 2
  ...
Activity
Activity
Activity
Core Workflow
Workflow
Detail
Activity
Workflow
Detail
Notes: Be aware that there are a couple of instances where you find Workflow Details inside of Workflow Details. Also note that there are a couple of examples of activities which belong to more than one Workflow Detail.
The activity diagrams are made up of workflow details and show possible flows within a core workflow. Workflow details are made up of activities (or in some cases other workflow details). Activities are made up of steps.

## Slide 36: Iteration Plan
Includes relevant portions of Core Workflows
for a particular iteration
Notes: <footer>
<header>
A given iteration includes multiple core workflows. The form the workflow will take varies, depending on its position within the overall lifecycle and the nature of the project.
Note that RUP 2000.02.10 replaces the term “Iteration Workflow” with the artifact Iteration Plan.

## Slide 37: Iteration Plans
Instantiation of the process workflows
One for each iteration
A fine-grained plan
Expressed in terms of selected Workflow Details or Activities from the process workflows
Shows assigned resources

## Slide 38: Sample Iteration Plan
Example:
Table of Steps for an
Inception Iteration
Notes: Show the student the example iteration plans found in the top level of the tree structure. We use a somewhat different example in module 6 “Iterative Development”, one based on the sample artifacts.
RUP contains sample iteration plans. Each sample iteration plan shows the context and a table of steps. Each step points to the involved workers, activities and artifacts.

## Slide 39: Key concept: Artifact
A piece of information produced, modified, or used by a process.
Owned by a Worker
Likely to be subject to configuration control
Kinds of artifacts:
  Model
  Model element
  Documents
Artifacts may contain other artifacts
Notes: <footer>
<header>
Anything produced, modified, or used by the process is considered to be an artifact, including:
  model
  model element
  document
  source code
  executables
Artifacts are produced while working toward the final product. If we look in a workflow at the Workflow Detail level, we see that artifacts are input to and output from Workflow Details.
Only one worker is responsible for a given artifact. However, an artifact may contain other artifacts which are the responsibility of other workers (e.g. Artifact: Software Development Plan).
An artifact can evolve or change as the iterations progress.

## Slide 40: Summary of Major Artifacts
Notes: Having been introduced to the concept of core workflows, or “disciplines”, students should understand that
artifacts evolve
can be used in more than one core workflow
Thus we have the idea of artifacts sets (next slide), where artifacts are not organized according to the core workflows that use them.
This figure shows some of the major artifacts and the approximate flow of information between them. Information flows through the project via the artifacts. Arrows show how changes in one artifact ripple through other artifacts along the arrows. Many artifacts are omitted from this picture. The design model would, for example, contain many other artifacts.

## Slide 41: Artifact Sets
Business Modeling
Requirements
Analysis & Design
Implementation
Test
Deployment
Configuration & Change Management
Project Management
Environment
Notes: <footer>
<header>
The artifacts sets correspond to the Core Workflows.
The Business Modeling set presents the artifacts which capture and present the business context of the system. The business modeling artifacts serve as input to and reference for the requirements of the system.
The Requirements set captures and presents information used in defining the required capabilities of the system.
The Analysis & Design set captures and presents information related to the solution to the problems posed in the Requirements set.
The Implementation set captures and presents the realization of the solution presented in the Analysis & Design Set.
The Test set captures and presents information related to the tests performed to ensure the quality of the product.
The Deployment set captures and presents information related to transitioning the system presented in the Implementation set into the production environment.
The Configuration & Change Management set captures and presents information related to the configuration & change management workflow.
The Project Management set captures the artifacts associated with project and process planning and execution.
The Environment set presents artifacts which are used as guidance throughout the development of the system to ensure consistency of all artifacts produced.

## Slide 42: Artifact Set Evolution Over the Development Phases
With the iterative approach, artifact sets mature over time.
Notes: In an iterative development process, the various artifacts are not produced in one phase, completed or even frozen before moving on the next phase. On the contrary, information sets evolve throughout the development cycle.

## Slide 43: Economy of Artifacts
Not a “document-driven process”
Produce only the artifacts that get used
Keep the artifact in the most appropriate tool, in electronic form (Rose, Excel, ReqPro, etc.)
Only a few artifacts are mere documents
Use reports to extract snapshots of information out of tools, for review (SoDA, scripts, etc.)
Notes: <footer>
<header>
Many artifacts are produced in each phase and iteration.
Most artifacts of the process are models (e.g., use-case model or design model).
Keep them in the appropriate development tool.
Very few artifacts are documents (e.g., plans and status assessments).
The process also defines reports. Reports are documentation generated for review purposes. Report come “for free” in the sense that tools can automate report creation. For example, the Use Case Model Survey would be an extraction of the use case model elements relevant for this report.
Artifacts are base-lined and configuration managed; reports are generated when needed and are not base-lined.

## Slide 44: Additional Process Elements
Concepts
  Introduce major definitions, key ideas
Guidelines
  Techniques, rules, heuristics, check-lists….
Tool mentors
  Linkage to software development tools
Templates
  Tool-based outlines
Notes: <footer>
<header>

## Slide 45: Process Element: Concepts
Explanation of key ideas
Attached to the relevant workflow
Example Concepts
  Requirements
    Requirements Management
    Types of Requirements
    Traceability
  Analysis and Design
    Software Architecture
    Analysis Mechanisms
    Concurrency
Notes: If RUP is a knowledge base, many of the main ideas are to be found in the Concepts attached to each Core Workflow. You can find important ideas central to RUP, such as Use-Case Driven Development and Architecture Centric, under Concepts.
Concepts present topics which are relevant for a given core workflow. They are essential ideas associated with a discipline. The information contained in concepts can provide information necessary to completing a task.
Suppose, for example, you must create an Artifact: Software Requirements Specification. Concepts allow you to tap in to the RUP knowledge base and gain essential expertise. In this case, you might use concepts such as:
Concepts: Requirements
Concepts: Requirement Types
Concepts: Requirements Management
Concepts: Traceability

## Slide 46: Process Element: Guidelines
Guidelines are rules, recommendations, heuristics that support activities and steps.
  Activities and steps are kept rather terse and dry
  Guidelines describe well-formed artifacts, focus on qualities.
  Guidelines describe specific techniques
    transformations from one artifact to another
    use of UML
Used also to assess the quality of artifacts
Tailored by organization
Notes: <footer>
<header>
Guidelines are both artifacts and elements of the process. They are developed as needed on a project for use by other workers in the production of artifacts.
Guidelines are artifacts of the process which become part of the process. Guidelines are used throughout system development to ensure consistency of all artifacts produced.
They are developed by the following workers:
  Business Process Analyst
  System Analyst
  User Interface Designer
  Architect
  Technical Writer
  Test Designer

## Slide 47: Process Element: Tool mentors
Explain how to use a specific tool to perform an activity or steps in an activity.
Linked by default to Rational tools:
  RequisitePro: requirements management
  Rational Rose: visual modeling, using UML
  SoDA: documentation generations
  ClearQuest: change management, defect tracking
  …. and more
Notes: <footer>
<header>
Tool Mentors provide detailed descriptions on how Rational Software Tools can be used to support particular steps and activities.

## Slide 48: Process Element: Templates
Predefined artifacts, prototypes:
  Documents (Microsoft® Word™, Adobe® Framemaker™)
  MS Project
  HTML
Connected to the corresponding artifact
Tailored by the organization
Notes: <footer>
<header>
There are a number of ready-to-use templates, which present documents and artifacts. The Rational Unified Process provides templates for use with Microsoft® Word™, Adobe® FrameMaker™, HTML, and Microsoft®Project. It also provides guidance on how to use standard templates which are provided with Rational Rose™ and Rational SoDA™. The Microsoft® Word™ templates can be used with Rational Requisite®Pro.

## Slide 49: Roadmaps are used to...
Apply the general-purpose process to solve specific types of problems
Describe process variants using phases
Provide a mechanism for extending and adapting the process
Highlight certain process features to achieve a particular goal
Notes: Show the roadmaps currently present in RUP.

## Slide 50: Adapting RUP to Your Project
Adapt RUP to the software development organization’s specific needs.
Factor in the characteristics, constraints, and history of your organization.
Use guidelines and templates as they are, or substitute others.
Create a Development Case to define your project process.
Notes: A brief module on implementing RUP will develop these ideas further.

## Slide 51: Review: Rational Unified Process Structure
What is the purpose of a software development process?
What is the dynamic structure of RUP?
What is the static structure of RUP?
How do iterations relate to phases?
What are some of the major artifacts?
What is the purpose of a guideline?
Notes: <footer>
<header>

## Slide 52: Exercise
Complete Lab Exercise 1 in the Exercises section of your student manual.
Notes: If students have not yet been exposed to RUP online, an instructor-led demonstration of RUP is appropriate at this point.