# Exercise Answers

## Exercise 1

Report

Guideline

Template

Artifact

Worker

Steps

Tool Mentor

Activity

Work Guideline

Checkpoint

Single direction

Both directions

## Exercise 2

- The Management Set

- The first iteration.

- Inception, Elaboration, Construction

- Microsoft FrontPage

- This artifact is used in the process but it is informal, i.e. not formally approved. Classify an artifact as "Informal" when it should be developed, but there is no need to formally review the artifact. For example, design classes and components, are normally not formally reviewed and approved. This can still mean that someone other than the person that develop the artifact, will review it.

- Process Engineer

## Exercise 3

- Development Case, Requirements Attributes Guidelines

- The Vision document provides a high-level–sometimes contractual–basis for the more detailed technical requirements. There can also be a formal requirements specification. The Vision captures very high-level requirements and design constraints, to give the reader an understanding of the system to be developed. It provides input to the project-approval process, and is therefore intimately related to the Business Case. It communicates the fundamental "why's and what's" related to the project and is a gauge against which all future decisions should be validated.  The Vision document will be read by managers, funding authorities, workers in use-case modeling, and developers in general.

- Actors only, Actors and Use Cases with brief descriptions, Use cases outlined, Use cases defined (complete flows of events, use case model restructured.

- Examples:  Workflow Detail: Analyze the Problem, Workflow Detail: Understand Stakeholder Needs, Workflow Detail: Manage the Scope of the System, Workflow Detail: Manage Changing Requirements.

- The Project Manager is responsible for the Measurement Plan.  The Configuration Manager is responsible for the CM Plan.

- The following people use the Software Development Plan: The project manager, to plan the project schedule and resource needs, and to track progress against the schedule.  
Project team members, to understand what they need to do, when they need to do it, and what other activities they are dependent upon.

- Workflow Detail: Define Software Development Plan

## Exercise 4

- You can make three basic kinds of prototypes:

- Drawings (on paper)

- Bitmaps (drawing tool)

- Executables (interactive)

- The System Analyst

- In the Workflow Detail: Analyze the Problem, stakeholder requests are input to the Activity: Develop Vision.  The output is the Vision Statement.  In the Workflow Detail: Define the System, that Vision statement becomes input to the Activity: Find Actors and Use Cases.  This is an example of the flow of information between artifacts.

- Yes, the Development Case Specifies an informal Analysis Model.

- The analysis model contains the analysis classes and any associated artifacts. The analysis model may be a temporary artifact, as it is in the case where it evolves into a design model, or it may continue to live on through some or all of the project, and perhaps beyond, serving as a conceptual overview of the system.

- Example- Workflow Detail: Design Components

## Exercise 5

- The implementation is related to other workflows:

- The Requirements workflow describes how to, in a use-case model, capture requirements that the implementation should fulfill.

- The Analysis & Design workflow describes how to develop a design model. The design model represents the intent of the implementation, and is the primary input to the Implementation workflow.

- The Test workflow describes how to integration test each build during the integration of the system. It also describes how to test the system to verify that all requirements have been met, as well as how defects are detected and submitted.

- The Environment workflow describes how to develop and maintain supporting artifacts that are used during implementation, such as the process description, the design guidelines, and the programming guidelines. See the Rational Unified Process - Artifacts for more details.

- The Deployment workflow describes how to use the implementation model to produce and deliver the code to the end-customer.

- The Project Management workflow describes how to best plan the project. Important aspects of the planning process are the iteration plan, change management and defect tracking systems.

- In the software development lifecycle, software is refined through iterations. In this environment, the testing lifecycle must also have an iterative approach with each build being a target for testing. Additions and refinements are made to the tests that are executed for each build, accumulating a body of tests, which are used for regression testing at later stages.

- In End-User Support Materials and Training Materials.

- Any worker can submit a change request, as seen in Workflow Detail: Manage Change Requests.