## Slide 1
Rational Unified Process Fundamentals Module 5: Implementing Rational Unified Process

## Slide 2: Objectives: Implementing Rational Unified Process
Show how you can configure the Rational Unified Process
Understand the purpose of the Environment Workflow
The role of the Process Engineer
Understand the purpose of the Development Case
Explain strategies for implementing a process

## Slide 3: A Tailorable Process
Can be used in whole or part
Can be tailored to fit in an existing process
Can be used out-of-the-box by some organizations
A Development Case captures how the project should work
Develop an organization-wide reusable process framework
Notes: Explain that RUP is a tailorable/configurable process, which can be used in different ways.
The “Development Case” describes the process for a project.
All organizations will write a development case.

## Slide 4: Implementing Process - The Steps
Assess the Development Organization
New Process Completely Implemented
Plan the Implementation - Plan at the Organization Level - Plan at the Project Level
Execute Process Implementation - Configure the Process - Develop Guidelines - Make Tools Work - Train People
Evaluate Process Implementation

## Slide 5: Many New Factors
Software-Development Organization
New Process
New Tools
New Technology
Notes: You rarely introduce a new process such as RUP, without facing several other new factors:
New Technology
  Programming language (Java, C++, VisualBasic)
  Component-based development
  Internet
  Client-Server Architectures
  Graphical User Interfaces
New Tools
  Requirements Management
  Modeling
  Programming
  CM
  Test
New Process and Best Practices
  Iterative Development
  Component-Based Architecture
  Manage Requirements
  PLUS: Guidelines, etc.
Process, tools, and technology are not separate issues. An organization needs to implement process, technology, and tools together.
Some organizations have several organization-wide processes, particularly those that develop very different applications within the same organization.
It is important to note that we might underestimate the difficulty of introducing the other factors like tools and technology as we tend to think “process.” The best return on investment for any particular organization might be to focus on one of the other factors first and then look towards process.

## Slide 6: The Rational Unified Process
Notes: The Rational Unified Process describes how to implement the process, tools, and technology.
The Environment workflow describes all the supporting activities, such as configuring the process.
The Project Management workflow describes how to implement the process in a software-development project, including planning, risk management, execution, and process evaluation.
The Project Management workflow is also included for planning the process implementation.
This graph is officially called the “iteration model graph.” but has become known as the “hump-back chart.” Try to use the official name whenever possible.

## Slide 7: Environment Workflow
Purpose: Support the development organization, both with process and tools
  Configuring the process
  Implementing a process
  Developing guidelines
  Selecting and acquiring tools
  Toolsmithing
  Supporting the development
  Training

## Slide 8: The On-Line Process Provides Guidance
The Environment core workflow addresses process configuration activities:
  Assess the current organization
  Develop a development case
Guidelines: Environment provide detailed guidance in
  How to prepare the development case
  Tailoring decisions to be made for each workflow
  How to represent the development case on-line
Includes a sample development case
Notes: The on-line process provides a large amount of information regarding the decisions to be made in adopting and configuring the Rational Unified Process. A process engineer is usually given responsibility for transitioning an organization to the process. The primary artifact is the development case.

## Slide 9: Environment: Activity Overview
Notes: These are the workers and activities taken from the Environment workflow.

## Slide 10: Environment: Artifact Overview
Notes: These are the workers and activities involved in the Environment workflow.
The Process Engineer is important in the Environment workflow. A Process Engineer is responsible for doing an assessment of the development organization, and for developing the Development Case. The Development Case is the description of the process used in a particular project.
Other workers are responsible for producing guidelines in their respective areas of expertise.
A Toolsmith is responsible for the selection and acquisition of tools.

## Slide 11: Adopting a Process
In configuring the process, the process framework is adapted to the needs and constraints of the adopting organization
  The result is documented in a “Development Case”
In implementing the process, the organization’s practice is changed to effectively use the process
Notes: Have a look at the Guidelines in the on-line process for more background on this topic.
The term "development case" is used to refer to tailoring the Rational Unified Process to a specific organization and/or project. The on-line process contains detailed information on how to develop a development case, the decisions to be made, and a sample development case.

## Slide 12: Factors that Drive Process Configuration
The business context
  contract work versus commercial development
The size of the software development effort
The degree of novelty
  Has the development organization ever built a similar system?
The type of application
  embedded real time verses individual IT application
The current development process
Organizational factors, e.g. skills, attitudes
Notes: You might ask students for examples of each of these factors that they have encountered. For example, in terms of the business context, has anyone gone from developing software for a bank to a telephone company?
Many of these factors are non-technical. They are “people” issues and have to do with introducing change into an organization.
Examples of business contexts include:
  Contract work, where the developer produces software to a given customer specification and for this customer only.
  Speculative or commercial development, where the developer produces on its own funding, software to be put on the market.
  Internal projects, where customer and developer are in the same organization.
The size of the software development effort can be measured in Source Lines of Code (SLOC), Delivered Source Instructions, or Functions Points, number of person-months, or merely the cost.
The degree of novelty is how “precedented” this software effort is, relative to the development organization, and in particular whether the development is in a second or subsequent cycle. This factor includes the maturity of the organization and its process, its assets, its current skill set, and issues such as assembling and training a team, acquiring tools, and other resources.
The current development process is a factor to be considered, since in many cases the current process will not be replaced all at once, but will be incrementally replaced by the Rational Unified Process over time. It is also important to understand what the problems and issues with the current process are.
Organizational factors, such as organizational structure, culture, management style, available skills, previous experiences, and attitudes, can make or break the introduction of a new process.

## Slide 13: Classification of Projects
Notes: Increased managerial complexity will lead to more more fromality: more formal reviews and milestones and more artifacts.
Increased technical complexity will lead to the introduction of specific techniques, roles and tools, and hence more activities.
Projects found in the upper right quadrant have a particular need for a more formal process.

## Slide 14: The Development Case
Development
Case
Written by a Process Engineer
Describes the project’s process:
  Phases and milestones
  Which artifacts to use
  How to use artifacts
  Which activities to perform
  Additional activities
  How to work in each core workflow
  Iteration workflow descriptions
Notes: The Development Case is created in the early Inception Phase, and is updated throughout the project as needed.
A first version of the development case is created at the onset of the project. We recommend developing the development case incrementally.
The Worker: Process Engineer is responsible for creating and maintaining the Development Case.
A very simple development case can be combined with the Project Plan.

## Slide 15: Project and Organization
Development Case
Project-Specific Process
Project Specific - Guidelines - Templates
Reusable - Guidelines - Templates - Examples
Rational Unified Process
Other Process Material
Organization “Shell”
Organization Wide Process
Notes: Some organizations have several organization-wide processes, particularly those that develop very different applications within the same organization.
Each project has its process.
Many organizations have an organization-wide process that might include additional material.

## Slide 16: Process Engineers and Toolsmiths
Notes: Projects may share the same supporting environment. The Tool Specialist Team would create tools for the supporting environment. The Process Engineering Team would maintain the process for an organization, and mentor individual projects. The System Administration Team would maintain the supporting development environment, including hardware and software, system administration, and backup.

## Slide 17: Implementation Approaches: Typical
Notes: The typical approach (illustrated in the figure) is to first implement the process in a "pilot project". In an initial step you configure the process and describe it in a development case. You use the process on the pilot project. Experience from the pilot project is fed back into the development case. The process is then considered "tested" or verified, and can be rolled out to a broader audience. What you use as a pilot project could be:
  A complete software-development project that is considered low risk from a technical and financial perspective.
  The first complete iteration of a "real" software-development project, with the caveat that the main focus is on learning and improving the process, not on developing software.
This is often the most effective way to introduce the process and tools.

## Slide 18: Implementation Approaches: Fast
Notes: The "fast" approach (illustrated in the figure below) is to use the process and tools directly in real projects without verifying that they work in a pilot project. This approach introduces a greater risk of failure, but there can be good reasons for taking those risks. For example, if the current process is very similar to the Rational Unified Process, and if the tools are already used in the organization, it may be relatively easy and low-risk to implement the new process and tools.
Another case is when the organization is suffering from such severe problems that any change is perceived as an improvement. This also assumes that the potential for improvement is greater than the problems the organization will inevitably encounter.

## Slide 19: Implementation Approaches: Careful
Notes: A more careful approach is to run more than one pilot project before a real project starts using the new process and tools. Use the careful approach when the risks are high and when there are many new factors. You may want to use the process and tools on several projects before you launch it to the entire organization.

## Slide 20: A Development Environment for the Organization
Notes: An organization may decide to develop and maintain a development environment for the entire organization. A team would develop and maintain an organization-wide environment. The environment would consist of process, tools, and infrastructure.
Planning an organizational environment project requires synchronization with the software development projects it supports. The goal of an organizational environment project is to develop an environment that software development projects can use.
You can follow the Project Management workflow of the Rational Unified Process to develop the organizational environment project.

## Slide 21: Best Practices for Process Implementation
Assess the development organization
Employ progressive process improvement
Do not scale up too early
Get buy-in from stakeholders
Anticipate resistance--devise a strategy
Involve process engineers in development
  “A process description is not a process”
Transfer knowledge
Set expectations
  Do not hype the process
Notes: Assess the development organization: By assessing the development organization you will be able to implement the process in the best possible way. You will also understand how to best configure the process to suit the organization.
Employ iterative implementation: Implement the process and tools in increments. Start by focusing on the most critical parts, and those areas where you can expect easy results, where people can see the benefits early.
Do not scale up too early: Minimize your risks by gradually introducing change to the processes in your organization, before you scale up the effort.
Get buy-in from stakeholders: Make sure that stakeholders, especially management, support and understand the value of implementing a process.
Anticipate resistance: Involve people in the organization, identify key persons in the organization and involve them early, and have them act as mentors.
Involve process engineers in development: Process engineers should work closely with the software-development teams. “A process description is not a process.”
Transfer knowledge: Transfer the necessary knowledge to project members--train people, use mentors, whatever it takes.
Set expectations: Make sure people understand that a process description is not a “silver bullet.”
If you follow these implementation guidelines, the process need not be difficult or cumbersome.
Regarding the quotation:
“A process description is not a process.”
The essence of this quotation is that there is no way that you can write a process description and then expect that people are going to work according to it. Implementing a process requires active process engineers that are visible in the organization, teaching, mentoring, and attending review meetings.

## Slide 22: Summary: Implementing Rational Unified Process
What does it mean to configure the Rational Unified Process?
What is the purpose of the Environment Workflow?
Describe the role of the Process Engineer.
What is a Development Case and what is its purpose?
What does it mean to Implement the Rational Unified Process?