## Slide 1
Rational Unified Process Fundamentals Simulation Instructions

## Slide 2: Goal
Develop a video rental system
  the maximum budget is $780,000
  the time limit is 43 weeks
Achieve maximum functionality
  do as many uses cases as possible before the end of the simulation
Achieve maximum quality
  give correct answers to as many quality questions as possible
$$$

## Slide 3: Phases and Iterations
Simulate the Elaboration and Construction phases only.
Decide how many iterations to “run” in each phase.
Do a project plan
  subject to change as the project progresses
Inception
Elaboration
Construction
Transition
time
#1
#n
#n+1
#...
#m
#...

## Slide 4: How the Simulation Runs

## Slide 5: How to “run” an Iteration
Inception
Elaboration
Construction
Transition
time
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
=answer the blue quality-questions, use RUP e-Coach
to find correct answers, correct answer = 100 p
max 5 questions per Elaboration-iteration (total is 10!)
max 3 questions per Construction-iteration (total is 10!)
=ask instructor for a card, anything can happen
which affects your project!
=perform together with instructor, who assesses your staffing
=staff the project, see which risks you want to address and pick use-cases on basis of that, calculate burn rate, schedule and cost
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.

## Slide 6: Filling Out an Iteration Plan
Inception
Elaboration
Construction
Transition
time
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
Staffing: max 10 people, max 3 skills per person, how you staff affects your Burn Rate ($ per week)
Planned Schedule (weeks): (#use-cases x 12) + 1 in Elaboration #people (#use-cases x 8 ) + 1 in Construction #people
Planned Cost ($) = Burn Rate x Planned Schedule
Fill out an
Iteration Plan

## Slide 7: Meeting Exit Criteria
Exit Criteria
Meet Elaboration Exit Criteria before starting Construction
The game is over when you meet the Construction Exit Criteria!
Exit Criteria
Inception
Elaboration
Construction
Transition
time
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment
2.
3.
4.
5.
Fill out an
Iteration Plan
Earn some
quality points
Take an
event card
Conduct Iteration
Assessment

## Slide 8: Score Calculation
The winner is the highest score, based on the formula:
Quality Points 5 / iteration in Elaboration (total 10); 3 / iteration in Construction (total 10)
- 200 * # use cases left undone
- 400 * # weeks beyond 43
- 200 * each 10K over 780K
--------------------------
TOTAL SCORE
REMEMBER:
bad staffing means higher cost;
lower quality means a reduced score
SUBTRACT
Notes: Have the students use the Excel spreadsheet included with this course to facilitate this calculation.